# Sprint Review 1 - Team CompEdu

* Features implemented
* Produced functional and non-functional requirement lists
* Produced UI mockups
* Created Kanban
* Created Product and Sprint backlogs
* Created initial code to build off of
* Issues fixed
* Revised user stories
* Implementation review
  + *What went well in the implementation*
* The work was divided well among group members according to their role.
  + *What problems occurred*
* There were delays in getting started while we sorted out what needed to be done.
  + *How problems were solved*
* Using flexible meeting times and communicating on Discord to share information and coordinate divided work.
* Changes made
* None
* Plans for next sprint *(What will be done for the next sprint)*
* Focus on UI development and Text processing
* Scrum Review
  + *What went well?*
* Made efficient use of meeting time.
  + *What could be improved?*
* Preparing work outside of the meeting times to prepare for 15 minute meetings.
  + *What changes will be made to how we work for the next sprint?*
* Divide the work sooner in the week so that team members have more clear ideas of what to work on between meetings.